PROJECT PROPOSAL

Prepared exclusively for

[CLIENT FULL NAME]

[PROJECT NAME / ADDRESS]

Date: [DD MONTH YYYY]   •   Valid for 14 days

1. Project Understanding

Based on our discovery conversation, we understand that you would like us to [briefly restate the project goal in 2–4 sentences].

2. Scope of Work

Luxaeon Spaces will provide the following services:

•  Detailed Design Brief review and site assessment / measurements

•  Concept development (moodboards / style direction)

•  Space planning and layout options

•  Detailed design: furniture, finishes, lighting, colour and material selections

•  3D visualisations of key areas (where included)

•  Full specification package and schedules

•  Procurement support and vendor coordination

•  Installation coordination and site supervision support

•  Final styling and project handover

Exclusions (not included unless specifically agreed):

•  Structural or architectural works

•  Major plumbing, electrical or MEP redesign

•  Purchase of furniture and materials (quoted separately)

•  Any work outside the defined areas

3. Proposed Process & Timeline

Estimated overall timeline: [X–Y weeks] from receipt of deposit and completed brief, subject to timely client feedback and material lead times.

•  Onboarding & Kick-off — 1 week

•  Concept Design — 1–2 weeks

•  Detailed Design — 2–3 weeks

•  Procurement — Ongoing

•  Installation — As scheduled

•  Handover — 1 week

4. Investment

Total Professional Fee:  ₦ [AMOUNT]

This fee covers all design services listed in the Scope of Work.

Payment Schedule

•  50% — Upon signing of Agreement (to commence work)

•  30% — Upon approval of Detailed Design / before major procurement

•  20% — Upon project completion / before final handover

Note: Furniture, finishes, labour and third-party costs are separate and will be quoted for approval before ordering.

5. Next Steps

•  Review this proposal carefully

•  Let us know if you would like any adjustments

•  We will issue the formal Service Agreement for signature

•  Upon signed Agreement + first payment, we open your project and begin

We are excited about the possibility of working with you.

Warm regards,

Oluwabukunmi OMISORE

Founder / Principal Designer  •  Luxaeon Spaces

+2349021144350  •  luxaeonspaces@gmail.com